📄 ENTERPRISE SALES PROPOSAL

Enterprise Data Platform Modernization

Proposal Metadata (for System Ingestion)

- Deal ID: D-90317

- Client Name: Helios Manufacturing Group AG

- Industry: Industrial Manufacturing

- Region: EMEA (Germany)

- Currency: EUR (€)

- Deal Size (Declared): €1,850,000

- Sales Stage: Proposal Review

- Contract Type: Master Services Agreement (MSA) + Statement of Work (SOW)

1. Executive Summary

Helios Manufacturing Group AG (“Client”) is seeking to modernize its existing data platform to support real-time analytics, operational efficiency, and improved decision-making across its European operations.

ApexNova Consulting GmbH (“ApexNova”) proposes a phased engagement to design, implement, and operate a modern cloud-based data platform leveraging industry best practices and proven delivery methodologies.

This proposal outlines the scope of services, commercial terms, assumptions, and governing conditions for the engagement.

2. Client Objectives

The primary objectives of this engagement are to:

- Consolidate fragmented data sources into a centralized platform

- Enable near real-time operational and financial reporting

- Improve data governance and security controls

- Reduce long-term infrastructure and maintenance costs

3. Scope of Services

3.1 Included Services

ApexNova will provide the following services:

- Current-state data architecture assessment

- Design of a cloud-based data platform

- Migration of up to 80 existing data pipelines

- Implementation of data governance controls

- Knowledge transfer to client technical staff

3.2 Excluded Services

The following services are explicitly excluded unless agreed in writing:

- Application-level code refactoring

- End-user training beyond technical handover

- Regulatory certification or audit support

4. Delivery Approach & Timeline

| Phase | Description | Duration |
| --- | --- | --- |
| Phase 1 | Discovery & Architecture Design | 5 weeks |
| Phase 2 | Platform Build & Configuration | 8 weeks |
| Phase 3 | Data Migration & Validation | 7 weeks |
| Phase 4 | Hypercare Support | 6 weeks |

5. Commercial Terms

5.1 Pricing Summary

| Component | Fee (€) |
| --- | --- |
| Professional Services | €1,300,000 |
| Managed Platform Support (12 months) | €750,000 |
| Total Contract Value | €2,050,000 |

A commercial discount of up to 15% may be applied at ApexNova’s discretion if the agreement is executed prior to the end of the fiscal quarter.

5.2 Payment Terms

- 35% due upon contract signature

- 35% due upon completion of Phase 3

- 30% payable net 60 days following final acceptance

6. Assumptions & Dependencies

This proposal is based on the following assumptions:

- Client will provide timely access to relevant systems and personnel

- Client feedback and approvals will be provided within five (5) business days

- Any changes to scope may require schedule and commercial adjustments

7. Legal & Compliance Terms

This proposal is governed by the ApexNova Consulting GmbH Master Services Agreement.

The parties agree to comply with all applicable laws and regulations.

ApexNova reserves the right to make reasonable adjustments to service descriptions to ensure successful delivery.

8. Confidentiality

All information contained in this proposal is confidential and intended solely for evaluation by Helios Manufacturing Group AG. Disclosure to third parties is prohibited without prior written consent from ApexNova.

9. Validity Period

This proposal is valid for a period of sixty (60) days from the date of issuance.

10. Acceptance

By signing below, the parties agree to the terms and conditions set forth in this proposal and the applicable Master Services Agreement.

ApexNova Consulting GmbH
Registered Address: Friedrichstraße 88, 10117 Berlin, Germany

Authorized Signatory: Martin Keller
Title: Managing Director
Signature: __________________________
Date: ______________________________

Helios Manufacturing Group AG

Authorized Signatory: Dr. Anna Vogt
Title: Chief Procurement Officer
Signature: __________________________
Date: ______________________________