Cloud Infrastructure Migration Proposal

Executive Summary

DataFlow Systems is seeking to migrate their on-premises infrastructure to AWS cloud services. This proposal outlines our comprehensive migration strategy, timeline, and investment.

Client Background

DataFlow Systems operates a legacy data center with 150+ servers supporting critical business applications. The current infrastructure faces scalability challenges and rising maintenance costs.

Proposed Solution

Phase 1: Assessment & Planning (4 weeks)

- Infrastructure audit and dependency mapping

- Cloud architecture design

- Migration roadmap development

- Risk assessment and mitigation planning

Phase 2: Pilot Migration (6 weeks)

- Non-critical workload migration

- Performance testing and optimization

- Security validation

- Team training

Phase 3: Production Migration (12 weeks)

- Critical application migration

- Data synchronization

- Cutover execution

- Validation testing

Phase 4: Optimization & Support (8 weeks)

- Performance tuning

- Cost optimization

- Documentation delivery

- Knowledge transfer

Investment Summary

Pricing Breakdown

- Professional Services: $180,000

- Project Management: $35,000

- Training & Documentation: $20,000

- Subtotal: $235,000

- Approved Discount: 12%

- Final Investment: $206,800 USD

Payment Schedule

- 30% upon contract execution

- 35% at Phase 2 completion

- 35% at final acceptance

Payment Terms

Net 45 days from invoice date

Timeline

Total project duration: 30 weeks (approximately 7 months)
Target start date: March 1, 2026

Legal Terms

1. Limitation of Liability

Our aggregate liability under this agreement shall be limited to the total fees paid by Client in the twelve (12) months preceding any claim. Neither party shall be liable for indirect, incidental, or consequential damages.

2. Indemnification

We will indemnify and hold harmless Client against any third-party claims arising from our breach of intellectual property rights. Client will indemnify us against claims arising from their data or systems.

3. Confidentiality

Both parties agree to maintain strict confidentiality of all proprietary information exchanged during this engagement. Confidential information shall not be disclosed to third parties without prior written consent.

4. Termination

Either party may terminate this agreement with ninety (90) days written notice. Upon termination, Client shall pay for all services rendered through the termination date.

5. Intellectual Property

All custom configurations, scripts, and documentation developed specifically for Client shall become Client property upon full payment. Standard tools and methodologies remain our property.

6. Warranties

We warrant that services will be performed in a professional and workmanlike manner consistent with industry standards. This warranty is exclusive and in lieu of all other warranties.

Assumptions

- Client will provide timely access to systems and personnel

- Client IT team will dedicate 20 hours per week to support migration activities

- AWS infrastructure costs are separate and borne by Client

- No application code rewriting is included in scope

- Current infrastructure documentation is available and accurate

Success Criteria

- Zero data loss during migration

- Maximum 4 hours downtime for critical systems

- 99.9% uptime post-migration

- 30% reduction in infrastructure costs within 12 months

Next Steps

- Review and approve this proposal

- Execute Master Services Agreement

- Schedule project kickoff meeting

- Begin Phase 1 assessment

Metadata for this proposal:

- Client Name: DataFlow Systems

- Deal Size: $235,000 USD

- Discount: 12%

- Region: North America

- Industry: Technology

- Payment Terms: Net 45 days